Lloyd Institute of Engineering & Technology

Department of Computer Science & Engineering (AIML)  |  Session 2026-27

MINI PROJECT - WEEKLY PROGRESS LOG

| Student Name | Dev Rana Kaila | Roll Number | 2301531530023 |
| --- | --- | --- | --- |
| Branch / Semester | B.Tech CSE (AIML) - Sem VII | Section | A |
| Project Guide | Dr. Devendra Gautam | Designation | Associate Professor, Dept. of CSE |
| Project Title | Dual-Stream Spatial and Frequency-Domain Deepfake Video Detection |  |  |
| GitHub | github.com/DevRanaKaila/DeepGuard-AI | College | LIET, Greater Noida |

Weekly Activity Log (Guide Signatures Required)

| Date Range | Phase / Milestone | Activities & Deliverables | Status | Guide Signature |
| --- | --- | --- | --- | --- |
| 06/09/2026 – 12/09/2026 | Topic Finalisation & Literature Study | Finalised project topic on deepfake detection. Studied 8 research papers (Rossler, Frank, Qian, Afchar, Li, Tan, Selvaraju, Durall). Identified FaceForensics++ and Celeb-DF v2 as benchmark datasets. Set up Python environment: PyTorch 2.0+, timm, OpenCV, SciPy, Streamlit. | Completed |  |
| 13/09/2026 – 19/09/2026 | Synopsis Preparation | Prepared formal MINI PROJECT SYNOPSIS in LIET-prescribed format. Defined 6 project objectives. Drafted Literature Survey, Work Plan, Hardware/Software requirements. Submitted draft to Dr. Devendra Gautam for review. | Completed |  |
| 20/09/2026 – 26/09/2026 | Synopsis Approval & Architecture Design | Incorporated mentor feedback. Received synopsis approval. Designed dual-stream pipeline diagram, DFD Level-0 and Level-1. Initialized GitHub repository: github.com/DevRanaKaila/DeepGuard-AI. Initial commit with project structure. | Completed |  |
| 27/09/2026 – 03/10/2026 | Dataset Curation & Preprocessing Pipeline | Set up FaceForensics++ dataset structure across raw, c23, c40 tiers. Implemented video frame extraction at 5 FPS using OpenCV. Integrated MTCNN for face detection with 15% boundary margin. Verified preprocessing pipeline on 50 sample videos. Created src/data/ module. | Completed |  |
| 04/10/2026 – 10/10/2026 | Spatial Stream Implementation | Integrated EfficientNet-B4 backbone via timm (pretrained ImageNet). Implemented SpatialStream module in src/models/spatial_stream.py. Validated 1792-d feature vector output and gradient flow. Spatial-only baseline achieves 82% accuracy. | Completed |  |
| 11/10/2026 – 17/10/2026 | DCT Transform & Mid-Term Review | Implemented 2D-DCT-II transform and Radial Azimuthal Spectrum A(r) in src/data/dct_transform.py. Demonstrated spatial pipeline to mentor. Prepared mid-term progress report. Frequency stream CNN prototype initiated. Mid-term review signed off. | Completed |  |
| 18/10/2026 – 24/10/2026 | Frequency Stream & Fusion Module | Implemented 4-stage Spectral-CNN (src/models/frequency_stream.py). Implemented attention-gated bilinear fusion (src/models/fusion.py). Complete DualStreamNet integration. Configured training engine with AdamW, label smoothing, and AMP. | Completed |  |
| 25/10/2026 – 31/10/2026 | Dashboard, Grad-CAM & Testing | Develop Streamlit web dashboard (app.py). Implement Grad-CAM heatmap generator (src/utils/gradcam.py). End-to-end pipeline integration. Cross-dataset testing on Celeb-DF v2. Benchmark against XceptionNet and F3-Net baselines. | Planned |  |
| 01/11/2026 – 07/11/2026 | Report Writing & Code Finalization | Draft complete 60+ page project report strictly adhering to AKTU formatting rules. Conduct ablation study (spatial-only vs. dual-stream). Run plagiarism check (Turnitin < 20%). Finalize GitHub repo with full documentation and README. | Planned |  |
| 08/11/2026 – 14/11/2026 | Final Submission & Viva Defense | Spiral-bind project report. Prepare 15-slide viva presentation deck. Live demo of Streamlit dashboard with real and fake test videos. Final submission to Dr. Devendra Gautam. Panel question-and-answer defense. | Planned |  |

Note: Weeks marked Completed have been verified and signed off by the Project Guide. Remaining weeks will be evaluated upon milestone completion.

| Student Signature: _______________________ | Guide Signature: _______________________ |
| --- | --- |
| Dev Rana Kaila ¦ Roll No. 2301531530023 | Dr. Devendra Gautam ¦ Assoc. Professor, CSE |